## Slide 1: Creating an Advanced Automated Stratego Player
By: Steven Walton & Zayd Hammoudeh
Week 3: April 19, 2019

## Slide 2: Project Overview Review
Stratego: Two player, competitive deterministic board game with imperfect information
Stratego’s Complexity:
  Standard Version of Stratego: 10115 states
    Chess: 1050
    Go (19x19): 10171
Project Plan: Implement our algorithm on a simplified version of the game:
  Smaller board (8x8 instead of 10x10)
  Reduced Piece Set

## Slide 3: Last Week’s Action Item
Goal: Get the Stratego program to the point where a complete game with valid moves is (human) playable
  We felt this was an ambitious stretch goal while ensuring sufficient quality
Good News: We not only achieved it but exceeded it
  Significantly expanded the testing architecture
  Supports randomized computer players for detecting further issues and ensuring significant coverage depth
Total Time Investment into Base Game: ~50 hours

## Slide 4: Simple Screen Shot

## Slide 5: Demo?

## Slide 6: Takeaways
Random player is significantly worse than expected even on very simple setups
  Takes hundreds of moves on average for either player to win
  Significantly fewer moves should be required
Original idea to use a random baseline instead of heuristics to judge move quality is probably not going to work
Need more sophisticated approaches for estimating state quality

## Slide 7: Next Steps
Although Stratego has imperfect information, we expect that at least the early stages of the project will loosen that assumption
  Enables superior reasoning about the game and will provide a meaningful baseline for performance analysis
  Depending on overall progress, we will decide whether to restore the assumption
Next Week’s Goal: Implement a rule-based agent
  This should help to build intuition about constraints as we go to more complex agent models